## Slide 1: Waterfall vs. Agile

## Slide 2: Waterfall
Pros
A well defined methodology that has been used in every business vertical.
Provides a very detailed definition of deliverables, timelines and milestones from the very beginning.
Reduces the amount of time developers spend interacting with stakeholders.
Team deliverable is predictable.
Cons
Any changes in the requirements are costly.
Rigid requirements definitions inhabit creativity.
Requirements can be misinterpreted because developers can interact less with clients.
Excessive documentation

## Slide 3: Agile
Pros
Priorities and requirements can be easily adjusted throughout the project.
Team is empowered to make decisions, define deliverables and take responsibility.
More opportunity for creativity.
Time to market is significantly decreased.
Cons
Deliverables timelines and milestones are less predictable.
Stackholders need to invest a lot of time throughout the project
Since the requirements changes all the time, rework will be inevitable.
Documentaion not created for regulated industries